4 Sprint Plan
Team 27: Abhigyan Ghosh, Tanmay Sinha,Puru Gupta, Sriven Reddy
Sprint 1
1. Identification:
  1. Get a list of websites
  2. Check if API available
  3. Check if transcript is manually generated
2. Automation:
  1. Make a script to download video and transcript
  2. Make a script to feed downloaded video to ffmpeg/libvcodec
 Sprint 2
1. Quality of Data:
  1. Include data with multiple speakers, background noise
  2. Data should have Indian accent
2. Database/File System Creation:
  1. Plan out a database schema and file structure to hold the downloaded data

Sprint 3:
1. Automation:
  1. Pass audio to Aeneas for alignment
  2. Try to generalize a script to download from multiple sources
2. Database Creation:
  1. Write script to categorize data in the database for easier extraction
3. Quality of data:
  1. Scrape enough data for 6000 hours

Sprint 4 (Integration and Test Sprint)
1. Verification:
  1. Make a GUI for verification
  2. Select Random Samples to test the database
  3. Make a back end with Finetuneas for human verification
2. Quality of Data:
  1. Remove corrupted data